GPF summary data

- £49.2m GPF was made available to SELEP for investment as a recyclable loan scheme.

- £54.5m – Total value of the projects supported through GPF investment (this includes Discovery Park allocation of £5.3m, which has subsequently been removed from the GPF programme).

- Total number of projects supported through GPF investment – 21 (again including Discovery Park).

- GPF drawdown in 2019/20 – £2,285,000

- GPF drawdown to date – £51,471,042 (including £5.3m for Discovery Park)

- GPF repaid in 2019/20 – £13,969,200 (includes full repayment of the Discovery Park GPF allocation)

- GPF repaid to date – £31,341,633 (includes full repayment of the Discovery Park GPF allocation)

- Jobs created – 1,777

- Homes constructed – 1,268

| Name of Project | Outcomes defined in Business Case |  | Outcomes delivered to date |  |
| --- | --- | --- | --- | --- |
|  | Jobs | Houses | Jobs | Houses |
| Round 1 GPF Projects |  |  |  |  |
| Priory Quarter Phase 3 | 440 | 0 | 240 | 0 |
| North Queensway | 865 | 0 | 0 | 0 |
| Rochester Riverside | 1,004 | 374 | 25 | 94 |
| Chatham Waterfront | 211 | 159 | 0 | 0 |
| Bexhill Business Mall | 299 | 0 | 98 | 0 |
| Parkside Office Village | 127 | 0 | 270 | 0 |
| Chelmsford Urban Expansion | 600 | 4,000 | 0 | 919 |
| Grays Magistrates Court | 200 | 0 | 206 | 0 |
| Sovereign Harbour | 299 | 0 | 218 | 0 |
| Workspace Kent | 198 | 0 | 116 | 0 |
| Harlow West Essex | 4,000 | 1,200 | 390 | 200 |
| Discovery Park | Project removed from GPF programme |  |  |  |
| Live Margate | 0 | 66 | 0 | 38 |
| Round 2 GPF Projects |  |  |  |  |
| Colchester Northern Gateway | 81 | 450 | 0 | 0 |
| Charleston Centenary | 6 | 0 | 6 | 0 |
| Eastbourne Fisherman | 4 | 0 | 0 | 0 |
| Centre for Advanced Engineering | 56 | 0 | 0 | 0 |
| Fitted Rigging House | 300 | 0 | 190 | 0 |
| Javelin Way Development | 311 | 0 | 0 | 0 |
| Innovation Park Medway | 307 | 0 | 0 | 0 |
| No Use Empty Commercial | 16 | 28 | 18 | 17 |
| Totals | 9,324 | 6,277 | 1,777 | 1,268 |