APPLICANT’S PROJECT SUMMARY

| Project Title: | “Unlocking Business Growth” – North Queensway, Hastings |
| --- | --- |
| Contracting local authority (the Borrower) | East Sussex County Council |
| Decision making process | East Sussex County Council Cabinet as “borrower “ - Cabinet -24th April 2012 - Full Council - 15th May 2012 East Sussex Energy, Infrastructure and Development Limited (ESEID) Board Decisions of 28th November 2011 for business plan and 11th Jan 2012 for Growing Places Fund bid. |
| Project Description | To constuct a new junction and preliminary site infrastructure to open up the development of a new business park providing serviced development sites with the capacity for circa 16,000m2 (gross) of high quality industrial and office premises. |
| Growing Places Funds required | £1,500,000 |
| Timescale for project delivery (start and finish date) | Physical Start Date: October 2012 Anticipated Completion Date: March 2013 |
| Draw down profile (£ per year) | 2012/13: £1,270,000. Contract Retentions and final account £230,000 in 2013/14. |
| Repayment profile (£ per year | 2014/15: £500,000 2015/16: £500,000 2016/17: £500,000 With a further 3% return to SELEP subject to sales targets being met. |
| Total Cost of Project | £32,000,000 for infrastructure and the built environment (excluding sunk costs). |
| Other Funds and Status thereof | ESEID will provide from its own funds sufficient capital to progress pre-development design and planning work. The full site infrastructure works will be funded by funds generated by receipts from sale of development land to owners/occupiers. |
| Strategic Fit | North Queensway is a core project in delivering the economic vision of Coastal East Sussex. It supports local, sub-regional and SELEP priorities namely business growth, private sector job creation, and coastal regeneration through unlocking business growth |
| Benefits (jobs/homes/leverage – direct and indirect – see Explanatory Notes) | Gross indirect Jobs: 734 gross jobs Net additional indirect Jobs: 865 GPF: private sector investment leverage £1.5m : £30.5 |
| Additionality – why is GPF required to prevent stalling development | There is no experience or history of commercial employment land being developed without preliminary infrastructure being funded by the public sector in this regeneration area. |
| Value for Money (expressed as cost per job and home and leverage - see explanatory notes) | Cost per net additional job: £1,734/net additional job. Leverage ratio 1: 20.3 |
| Dependancies and risk factors | Dependant on market for third party purchasers. Main risk is rate of disposal (NB. Lack of competition and need make this low to medium risk) |

Assessor’s comments

| Strategic Fit | Good | x |
| --- | --- | --- |
|  | Medium |  |
|  | Poor |  |
| Benefits and Value for Money | Good | x |
|  | Medium |  |
|  | Poor |  |
| Deliverability – can the timescales can be met? | Yes | x |
|  | No |  |
|  | Comments A planning application for the works for which funding is being sought will be submitted to Hastings Borough Council by July 2012. Other approvals including A S278 agreement required. Anticipated start on site by October 2012. |  |
| What sources of income will be used by the Borrower to repay GPF | Growing Places funding will be repaid from plot sales to either developers or more likely owner occupiers |  |
| Will the Borrower contract to repay GPF in accordance with the Repayment Profile? | Yes | x |
|  | No |  |
|  | Unclear |  |
|  | Comments ESCC has acknowledged that there will be a contractual obligation to repay the loan, according to the repayment profile included in the bid. |  |
| Other Comments | Good fit with LEP priorities and local objectives/policy. Effective use of GPF with short repayment timescales |  |
| Recommendation | Proceed to due diligence | x |
|  | Refer back to applicant |  |